Below is a developer-ready milestone document using the corrected model:

- multi-tenant

- workspace-scoped data ownership

- app-scoped operational data

- optional same-workspace multi-app aggregation only

- strict no cross-organization data exposure

# Developer Milestone Document

Project: AppThrive: Shopify App Lifecycle CRM
Document Type: Development Milestone & Acceptance Specification
Primary Goal: Build a multi-tenant CRM for Shopify app organizations to manage merchant lifecycle, app usage, communication, and retention.

# 1. Core Data Ownership Rules

## 1.1 Tenant model

- The platform supports multiple organizations.

- Each organization is represented as a workspace.

- A workspace can own multiple apps.

- All data must belong to exactly one workspace.

## 1.2 Store ownership model

- A Shopify store may appear in multiple workspaces across the platform.

- Those records must remain logically and operationally separate.

- No workspace can access another workspace’s store, install, event, or communication data.

## 1.3 App-scoped operational model

Within a workspace:

- a store may have multiple app installations,

- one installation per app relationship,

- plans, trials, events, onboarding state, billing state, and lifecycle state are app-scoped.

## 1.4 Same-workspace aggregation

Allowed:

- one workspace may view a store across its own apps,

- only if the apps belong to that same workspace,

- app-specific details must still remain distinguishable.

## 1.5 Security rule

Every query, API response, background job, import, export, webhook, message, template, and event must resolve ownership in this order:

- workspace

- app

- role/permission

# 2. Milestone Overview

| Milestone | Name | Priority | Outcome |
| --- | --- | --- | --- |
| M0 | Tenant Isolation & Platform Foundations | P0 | Secure multi-tenant foundation |
| M1 | Historical Data Sync | P0 | Large-scale backfill of old app/store/install data |
| M2 | Tenant-Scoped Merchant Identity | P0 | Workspace store model with app-scoped relationships |
| M3 | Real-Time Event & Webhook Pipeline | P0 | Reliable live updates |
| M4 | Messaging Infrastructure | P0 | Transactional email foundation |
| M5 | Lifecycle Automation Engine | P1 | App-driven onboarding and lifecycle flows |
| M6 | Segmentation & Campaigns | P1 | Targeted communication |
| M7 | Merchant Reporting & Health Scoring | P1 | Weekly/monthly value reporting |
| M8 | Developer Configuration Layer | P1 | Per-app event/template/flow configuration |
| M9 | SaaS Readiness & Commercial Controls | P2 | External product readiness |

# M0 — Tenant Isolation & Platform Foundations

## Goal

Establish secure workspace isolation, ownership boundaries, authentication, authorization, and technical patterns that every later milestone depends on.

## Scope

- workspace model

- user auth

- role-based access

- ownership enforcement

- audit log baseline

- workspace-aware API filtering

- secure secrets storage

- environment separation

## Functional Requirements

- Users can sign up and belong to a workspace.

- A workspace can have multiple users.

- Roles must support at least:

  - owner

  - admin

  - developer

  - marketing

  - support

  - read-only

- All records must contain workspace_id.

- Sensitive app/provider credentials must be encrypted at rest.

- Every API endpoint must enforce workspace ownership.

- Audit logs must record:

  - login

  - role changes

  - provider connection

  - domain verification

  - export action

  - flow publish/update

  - campaign send/start/pause

  - bulk import action

## Non-Functional Requirements

- no cross-tenant reads

- no cross-tenant writes

- no shared object access by guessed IDs

- secure session handling

- rate limiting for auth endpoints

## Acceptance Criteria

- user from Workspace A cannot retrieve any entity from Workspace B

- API access is filtered by workspace automatically

- all created records are tied to workspace

- audit logs are generated for critical actions

- encrypted secrets are not exposed in logs or API responses

## Technical Notes

- Prefer row-level ownership enforcement in application logic and database constraints

- Strongly consider UUIDs instead of sequential IDs

- Add middleware that resolves workspace ownership early

## Done When

- secure workspace model exists

- all core objects require workspace_id

- permission checks are enforced consistently

# M1 — Historical Data Sync

## Goal

Import historical data from Shopify Partner/API/app sources into the correct workspace and app context, at large scale, using background processing.

## Scope

- backfill imports

- queue jobs

- progress tracking

- retries

- failure reporting

- deduplication

- source attribution

## Inputs

- workspace app credentials

- Shopify partner/app data source

- app backend exports/APIs

- CSV uploads where needed

- date range filters

- import options

## Entities Covered

- workspace apps

- stores

- app installations

- subscriptions / plans

- trial windows

- app events

- contacts (if available and allowed)

- communication history (optional later)

## Functional Requirements

- Import jobs must run asynchronously.

- Jobs must show:

  - queued

  - running

  - partial success

  - failed

  - completed

- Large imports must be chunked.

- Failed chunks must be retryable.

- Duplicate stores within a workspace must be resolved safely.

- Same store across different workspaces must remain separate.

- Imported app relationships must preserve app ownership.

- Completion/failure notifications must be sent to the initiating user.

## Required UI/UX

- import wizard

- import history page

- live status/progress

- row/chunk failure summary

- retry button

- completion notification

## Edge Cases

- same store installed multiple apps in same workspace

- same store appears in multiple workspaces

- missing fields

- stale or conflicting plan data

- partial API outages

- duplicate webhook/history overlap after import

## Metrics

- import success rate

- duplicate resolution rate

- average import duration

- retry recovery rate

- failed record percentage

## Acceptance Criteria

- historical data for one app can be imported end-to-end

- large dataset import does not block UI

- deduplication works within workspace boundaries

- app-install relationships are preserved

- user receives final import summary

## Done When

- old data from at least one connected app can be imported reliably at scale

- imports are observable and retryable

# M2 — Tenant-Scoped Merchant Identity

## Goal

Create a workspace-scoped merchant/store record model that supports multiple apps in the same workspace while keeping app-specific lifecycle data separate.

## Scope

- workspace store record

- app installation relationship model

- app-scoped plan/trial/activity

- field source tracking

- identity resolution within workspace only

## Data Model Requirements

### Workspace Store

Represents a store inside one workspace only.

Data sources: Shopify partner API + Sync from the App via API/webhooks

Fields may include:

- workspace_id

- Shopify Shop ID

- myshopify_domain

- primary_domain

- Store_name

- Shop owner

- Country code

- Country name

- state/region

- city

- timezone

- currency

- phone

- Email

- Shopify Plan

- Primary locale

- Address1

- Address2

- Zip

- Phone

- Customer email

- Timezone

- Multi-location enabled

- public social links

- enrichment status

- Custom fields (can be added by developers to store and retrieve any additional data they want)

- Tags (for grouping or different identification)

- Business summary (can be auto-generated by using AI)

- Additional comments (comments can have multiple come from different sources, like the support team, old comments can be preserved with new ones, with the identity of who commented and the source)

- last_enriched_at

### App Installation

Represents one app-to-store relationship.

Fields may include:

- workspace_id

- app_id

- store_id

- install_status

- install_date

- uninstall_date

- current_app_plan

- trial_start

- trial_end

- billing_status

- onboarding_status

- last_active_at

## Functional Requirements

- A store can exist once per workspace store identity.

- That store may link to multiple app installations inside the same workspace.

- App events, Scores, Metrics, App Subscriptions, plans, trials, and onboarding data must remain app-scoped.

- Workspace-level summary may show combined view across same-workspace apps only.

- Each field should optionally track:

  - source type

  - source name

  - updated_at

  - confidence/verification state

## Important Rules

- no cross-workspace identity merge

- no platform-wide unified store profile

- no cross-organization aggregation

- same-workspace aggregation is allowed only for that workspace’s apps

## Metrics

- store identity match accuracy within workspace

- duplicate store resolution rate within apps

- percentage of installs linked to correct workspace store

- profile completeness score

## Acceptance Criteria

- same store using 3 apps in one workspace can be shown under one workspace store record

- app-specific lifecycle states remain separate

- same store in another workspace is not merged or visible

- field-level source metadata can be stored

## Done When

- workspace store identity and app installation model are stable and queryable

# M3 — Real-Time Event & Webhook Pipeline

## Goal

Keep store/app/install/plan/activity state current through Shopify webhooks and internal app event webhooks.

## Scope

- webhook ingestion

- app event ingestion

- signature verification

- idempotency

- retries

- dead-letter queue

- replay tools

- event timeline

## Supported Sources

- Shopify partner API/webhooks

- app backend webhooks

- internal SDK event ingestion

- external webhook/API event posts

## Functional Requirements

- Every event must include workspace and app ownership context.

- Webhook authenticity must be verified where applicable.

- Duplicate deliveries must not corrupt state.

- Failed processing must be retried.

- Permanently failed events must move to dead-letter state.

- Admin tools must allow replay/reprocess.

- Processed events must appear in a store/app timeline.

## Event Types (may include events from Shopify partner API or Apps SDK/API/webhooks)

- install / uninstall

- plan upgraded / downgraded

- trial started / trial ended

- feature events

- onboarding events

- activity / inactivity markers

- billing issue events

- messaging events

## Technical Requirements

- append-only raw event storage

- normalized derived state updates

- idempotency key support

- event versioning support

## Metrics

- event success rate

- event processing latency

- duplicate handling accuracy

- retry success rate

- freshness lag

## Acceptance Criteria

- live events update app installation state correctly

- duplicate events do not create duplicate actions

- failed events can be replayed

- event history is visible per store and per app installation

## Done When

- real-time updates are reliable enough for lifecycle automation

# M4 — Messaging Infrastructure

## Goal

Provide workspace-owned, app-aware transactional email, onboarding, campaign, event based infrastructure with provider abstraction, verified domains, suppression, and safeguards.

## Scope

- email provider integration

- sending domains (can have different domains per app or one org level for all apps)

- authentication checks

- suppression handling

- bounce/complaint tracking

- transactional triggers

- app-specific sender settings

## Initial Supported Providers

- Resend and SendGrid

- Architecture must support more later like tosend, amazon, WhatsApp, Telegram or any other.

Recommended abstraction fields:

- provider type

- provider account

- API key

- stream/type

- sender identity

- domain mapping

- webhook secret

- status

## Functional Requirements

- A workspace can connect an email provider.

- A workspace can verify one or more domains.

- A workspace can verify or use different domains for different apps.

- Each app can define:

  - sender name

  - sender email

  - template mapping

  - enabled transactional events

- Transactional emails can be sent for:

  - app install

  - uninstall

  - plan upgrade

  - plan downgrade

  - trial ending

  - billing issue

  - onboarding milestone

  - Or any other (can be defined by app developers per app)

- Delivery events must update CRM records.

- Per apps suppression must block sends.

- Workspace rate limits must exist.

- Per-app send controls must exist.

## Safeguards

- no sends from unverified domain

- unsubscribe honored where applicable (per apps and email types)

- bounce handling

- complaint tracking

- provider failure fallback behavior defined

- send logging required

## Metrics

- delivery rate

- bounce rate

- complaint rate

- send success rate

- event-to-email latency

- verified domain adoption rate

## Acceptance Criteria

- one workspace can connect provider and verified domain

- one app can send configured transactional emails

- delivery/bounce/complaint events appear in logs

- suppression prevents sending to blocked recipients

## Done When

- transactional email is production-safe for early customers

# M5 — Lifecycle Automation Engine

## Goal

Enable app-specific lifecycle flows driven by events, time conditions, plan state, and app activity.

## Scope

- trigger engine

- condition engine

- action engine

- wait/delay logic

- branch logic

- per-app flow ownership

- flow execution logs

- guardrails

## Supported Triggers

- app installed

- app uninstalled

- trial ending soon

- onboarding incomplete

- inactivity threshold

- feature milestone reached

- free plan limit reached

- billing issue

- segment entry

## Supported Conditions

- app equals X

- current plan equals Y

- trial days remaining

- country/region

- last active before/after

- event count threshold

- onboarding step completed/not completed

- message already sent/not sent

## Supported Actions

- send email, messages (WhatsApp, Telegram, or SMS etc)

- add/remove tag

- create task

- set score

- delay/wait

- branch

- stop flow

- webhook to external system

- internal notification

## Flow Safety Rules

- no duplicate flow entry unless explicitly allowed

- frequency caps

- quiet hours by timezone

- stop on uninstall if configured

- stop on unsubscribe for marketing communications

- conflict handling between flows

## Prebuilt MVP Flows

- onboarding sequence

- trial ending flow

- uninstall follow-up

- inactivity rescue

- free-to-paid upgrade assist

- first-value milestone message

## Metrics

- flow trigger success rate

- flow completion rate

- onboarding completion uplift

- trial-to-paid uplift

- reactivation rate

- error rate in flow execution

## Acceptance Criteria

- developer can configure per-app flow rules

- flow logs show trigger, steps, and outcomes

- safety controls prevent over-messaging

- at least 5 prebuilt flows operate end-to-end

## Done When

- lifecycle automation is useful without custom engineering per app

# M6 — Segmentation & Campaigns

## Goal

Allow workspaces to build merchant segments and run targeted campaigns using workspace-owned and app-scoped data.

## Scope

- filter builder

- saved segments

- exclusions

- campaign send flow

- preview/estimation

- analytics

- suppression/frequency controls

## Functional Requirements

- Segments can filter by:

  - app

  - current plan

  - trial state

  - country

  - install date

  - activity level

  - event occurrence

  - tag

  - communication history

- Segments can be:

  - static

  - dynamic

- Campaign flow must support:

  - draft

  - test

  - scheduled

  - running

  - paused

  - completed

- User must preview recipient counts before send.

- Campaign must enforce:

  - suppression

  - unsubscribe

  - workspace limits

  - per-app exclusions if defined

## MVP Campaign Types

- email only

- one-time campaign

- scheduled recurring campaign

## Metrics

- recipient count accuracy

- open/click/reply rates

- unsubscribe rate

- complaint rate

- conversion by campaign

- error rate

## Acceptance Criteria

- segment can be built from app-scoped and workspace-owned fields

- campaign preview count is accurate enough for operational use

- send logs and performance metrics are visible

- blocked recipients are excluded correctly

## Done When

- teams can run targeted campaigns safely

# M7 — Merchant Reporting & Health Scoring

## Goal

Generate merchant-facing value reports and internal health intelligence using app-scoped activity and optional same-workspace multi-app context.

## Scope

- weekly reports

- monthly reports

- Custom reports (can be defined by apps)

- health scores

- merchant success blocks

- internal action recommendations

## Merchant-Facing Reports

Configurable per app:

- usage summary

- milestones completed

- app impact summary

- missed opportunities

- recommended next actions

- free plan limit proximity

- feature suggestions

## Internal Health Scores

At minimum:

- activation score

- engagement score

- churn risk score

- expansion readiness score

## Rules

- scores may use app-scoped data first

- same-workspace multi-app signals may be added if explicitly enabled

- no cross-workspace benchmarking exposure

## Functional Requirements

- Developers can define which report blocks belong to each app.

- Reports can use variables and computed metrics.

- Reports can be scheduled weekly/monthly or on custom dates/times.

- Internal dashboard must show high-risk and high-opportunity stores.

## Metrics

- report generation success rate

- report open/click rate

- upgrades after reports

- churn reduction among recipients

- health score predictive usefulness

## Acceptance Criteria

- one app can send weekly success reports

- internal dashboard can show at-risk stores

- configurable report blocks work correctly

## Done When

- reports provide clear merchant value and internal actionability

# M8 — Developer Configuration Layer

## Goal

Give app developers structured control over app-specific logic without code changes for every scenario.

## Scope

- app settings

- event schema registration

- template mapping

- transactional rules

- flow configuration

- reporting blocks

- sender identities

- safety settings

## Configurable Objects

Per app:

- event definitions

- event property schema

- onboarding milestones

- transactional email toggles

- flow templates

- report content blocks

- default sender identity

- rate/frequency rules

- unsubscribe groups if supported

## Functional Requirements

- Developer can define app events and their schema.

- Developer can mark certain events as lifecycle-relevant.

- Developer can map events to:

  - transactional emails

  - flow triggers

  - score inputs

  - report blocks

- Developer can enable/disable app-specific messaging logic.

- Configuration changes must be versioned.

## Metrics

- time to configure new app

- misconfiguration rate

- publish success rate

- rollback frequency

## Acceptance Criteria

- new app can be configured without engineering changes to the core platform

- event-driven features can reference developer-defined app events

- template mapping is editable and versioned

## Done When

- onboarding a new app is mostly configuration-driven

# M9 — SaaS Readiness & Commercial Controls

## Goal

Prepare the product for external organizations with pricing limits, usage enforcement, support tooling, and onboarding.

## Scope

- billing hooks

- plan limits

- seat limits

- app limits

- store/install limits

- usage counters

- onboarding wizard

- admin diagnostics

- support tooling

## Functional Requirements

- Plans must support limits on:

  - number of apps

  - active store-app installations

  - email volume

  - events processed

  - seats

- Limit warnings must be shown before hard stop.

- Admin/support tools must allow:

  - inspect import status

  - inspect webhook failures

  - inspect send failures

  - inspect plan usage

- New workspace onboarding must guide:

  - workspace setup

  - app connection

  - provider connection

  - initial import

  - first flow

## Metrics

- time to first value

- onboarding completion rate

- support ticket rate

- plan upgrade rate

- limit breach frequency

## Acceptance Criteria

- external workspace can onboard mostly self-serve

- commercial limits are enforced

- admins/support can troubleshoot common failures

## Done When

- product is viable as independent SaaS

# 3. Cross-Cutting Technical Requirements

## 3.1 Observability

Required across all milestones:

- structured logs

- job logs

- event logs

- send logs

- import logs

- error classification

- alerting for repeated failures

## 3.2 Idempotency

Must exist for:

- imports

- webhooks

- event ingestion

- send operations where applicable

## 3.3 Auditability

Must log:

- who changed flow/template/config

- who started import/export

- who sent/paused campaign

- who connected provider/domain

## 3.4 Retry & Recovery

Must support:

- retry transient failures

- DLQ for permanent failures

- manual replay for events/jobs

- safe reprocessing

## 3.5 Permissions

Every sensitive action must check:

- workspace membership

- role permissions

- app access if app-scoped restriction exists

# 4. Priority Labels for Engineering

## P0

Must exist before production pilot:

- M0 Tenant Isolation

- M1 Historical Sync

- M2 Tenant-Scoped Merchant Identity

- M3 Real-Time Event Pipeline

- M4 Messaging Infrastructure

## P1

Core product value:

- M5 Lifecycle Automation

- M6 Segmentation & Campaigns

- M7 Reporting & Health Scoring

- M8 Developer Configuration Layer

## P2

Go-to-market / platform maturity:

- M9 SaaS Readiness

- advanced analytics

- multi-provider failover

- multichannel messaging beyond email

# 5. Suggested Delivery Order

## Phase A — Foundation

- M0

- M1

- M2

- M3

## Phase B — Communication Base

- M4

## Phase C — Product Value

- M5

- M6

- M7

## Phase D — Scale & Configuration

- M8

- M9

# 6. Sample Acceptance Test Scenarios

## Scenario 1 — Same store in two workspaces

- Workspace A imports store X from app A1

- Workspace B imports same store X from app B1

- Result: each workspace sees only its own record set

## Scenario 2 — Same store, multiple apps in one workspace

- Workspace A has apps A1 and A2

- store X installs both

- Result: one workspace store record, two app installations, separate app states

## Scenario 3 — Historical import + webhook overlap

- old data import includes install

- webhook for same install arrives later

- Result: no duplicate install record, state remains correct

## Scenario 4 — Suppressed email recipient

- contact unsubscribed earlier

- flow or campaign attempts send

- Result: send blocked and logged

## Scenario 5 — Uninstall flow

- app uninstall event received

- app-specific follow-up sequence starts if enabled

- only for that app/workspace

- flow stops if recipient is suppressed

# 7. What the Development Agent Should Build First

First engineering slice should include:

- workspace auth and permissions

- app registration under workspace

- workspace store + app installation schema

- historical import queue with progress tracking

- raw event ingestion pipeline

- one email provider integration

- one transactional template send flow

- audit logs and basic admin diagnostics

That gives a stable base for later automation.

# 8. Product Success Criteria by Stage

## Foundation success

- data is secure

- imports are reliable

- event updates are trustworthy

## Communication success

- transactional sends are reliable

- suppression and safeguards work

## CRM success

- app-specific lifecycle flows work

- segments are accurate

- reports are useful

## SaaS success

- onboarding is self-serve enough

- limits and permissions are enforceable

# 9. Final Instruction for Engineering

Use this rule everywhere:

All merchant data is workspace-owned.
All operational state is app-scoped unless explicitly defined as same-workspace aggregate.
No cross-workspace merge, access, inference, or exposure is allowed.